***EE 492 WEEKLY REPORT 2 Date: for example 01***[***/29/17 to 02/05/17***](https://bb.its.iastate.edu/webapps/assignment/uploadAssignment?content_id=_2843610_1&course_id=_53546_1&assign_group_id=&mode=view)

***Group number: 26***

***Project title: Breast Feeding Flow Meter***

***Client &/Advisor: David Whitaker/ Santosh Pandey***

***Team Members/Role:*** Chukwudike C-Madu- Team Leader, Michael Brumfield- Team Webmaster Richard Milan- Team Communication Leader, Daryck Brown- Team Key Concept Leader Boris Ndoutoume- Team Key Concept Leader

* **Weekly Summary (Short summary about what you did this week)**

This week, the hardware team has been working on designing a Autocad file to represent our hardware. The team met with the advisor to discuss approaches.

 **Past week accomplishments (please describe as what was done, by whom, when)**

* Chukwudike C-Madu: Worked on footprint for VEML6030 sensor to Arduino communication
* Michael Brumfield: Researched google firebase for the mobile application
* Richard Milan: Began working on custom footprint/packaging for VEML6030
* Daryck Brown: successfully achieved I2C communication b/w the arduino micro-controller and the light sensor.
* Boris Ndoutoume: research some feature implementations

 **Pending issues (if applicable)**

Nothing to be concerned for now

**Individual contributions**

|  |  |  |  |
| --- | --- | --- | --- |
| **NAME** | **Individual Contributions** | **Hours this week** | **HOURS****cumulative** |
| Chuck | Worked on sensor to Arduino communication. | 6 | **14** |
| Micheal | Researched google firebase |  4 | **8** |
| Richard | Began working on custom footprint for VEML6030 | 6 | **15** |
| Daryck | Successfully achieved I2C bus communication b/w the light sensor and the arduino.  |  7 | **15** |
|  Boris | Worked on analysing documentation for supplementary features |  **3** |  10 |

* **Comments and extended discussion**

The team is redesigning the hardware based on industry feeback.

**Plan for coming week (please describe as what, who, when)**

* Chuck: will assist with circuir schematic and bluetooth selection.
* Michael: will continue to research google firebase
* Richard: will finish up circuit schematic and pcb design in multisim/ultiboard.
* Daryck: will assist in designing/drawing the PCB board and begin testing the light sensor using the arduino as the host micro-controller.
* Boris: will continue to work on researching android features for app.
* **Summary of weekly advisor meeting (if applicable/optional)**

This week has been rough due to hardship of choosing the best electronic components to implement the breast flow meter.